## Slide 1
Ulinkers
Acceptance Presentation
Teh Kaixin
Nicole Goh
Sean Kwok
Nabilah Banu
Chien Shu Yan
Notes: 1. Introduction of team, problem and solution. (10 mins)
2. Demo (15 mins)
3. Project plan (10 mins) <- top 3 risks
4. X factor and learning outcome (5 mins)

## Slide 2
Introduction
User Testing
Learning Outcomes
Project Development
Agenda
Project Management
Problem and Solution

## Slide 3
Sean Kwok
Nicole Goh
Project Manager
Deputy Quality Assurance
Teh Kaixin
Business Analyst
Deputy Backend Developer
Nabilah Banu
Chien Shu Yan
Lead Quality Assurance
Deputy Frontend Developer
Lead Frontend Developer
Lead Backend Developer

## Slide 4
Our Sponsor
Linda Siow, Executive
Operating since 1996
Medical concierge provider:
Clinic & hospitalisation arrangements
Treatment plans & price estimates
Travel arrangements & visas
Standby assistance in Singapore
Patients:
Indonesia, Malaysia, Cambodia, Vietnam, Myanmar & China
Makes more than
1000 appointments every year

## Slide 5
Unable to keep track of teams’ performances
Difficult to determine most number of referral, doctors, specialty
Problem
Client’s records are duplicated
Unable to follow up with patient
Views are not optimised

## Slide 6
Analytical tools for decision making
(Specific KPI of different teams, Gender and Age, Top-k referral, doctor, specialty)
1
Timeline function for recommended screenings
2
3
Optimised views
(reduce duplicates, group by client name)
Ulink Web Application
Solution

## Slide 7
Workflow
Solution
AS-IS
TO-BE

## Slide 8
Workflow
Solution
TO-BE
TO-BE

## Slide 9
Market Research

## Slide 10
DEMONSTRATION

## Slide 11
Scope
Project Management

## Slide 12
Schedule
Project Management

## Slide 13
Project Management
Task Metric
Iteration 2
Planned Tasks: 3
Completed Tasks: 3
TM Score: 100%
Status: Completed

## Slide 14
Project Management
Bug Metric
Iteration 2
Bug Score: 15
Action Plan: Debug during planned debugging time

## Slide 15
Project Management
Risk Management
Risk | Risk Event | Likelihood | Impact | Mitigation
Project Management Risk | Allocation of too much/ little time for development of functions | Medium | High | 1) Include buffer days before final submission. Allocate more time to develop complex functions. 2) Update & Review metrics regularly

## Slide 16
Project Management
Risk Management
Risk | Risk Event | Likelihood | Impact | Mitigation
Client Risk | Change in client’s requirement | Medium | High | Meet and update client weekly to ensure that development is on par with client’s requirements

## Slide 17
Project Management
Risk | Risk Event | Likelihood | Impact | Mitigation
Human Risk | Team member is not available due to illness or unforeseen circumstances | Medium | Medium | Each member has dual role to take over member who is unavailable
Risk Management

## Slide 18
Architecture Diagram
TECHNICAL

## Slide 19
User Testing 1
OCTOBER
28
Ulink Assist Pte Ltd
1 User
Usability of UI

## Slide 20
UT 1 Feedback
  User-friendly
  Easy to navigate
  Design is not intuitive
  Naming of columns and fields are confusing
Notes: Client prefers to choose which patient to send email to instead of automated sending of email
Analysis results to be in numbers

## Slide 21
Display all fields for Client & Billing in creation form
Changes Made

## Slide 22
UT 1 Feedback
Timeline display is not intuitive, user suggested to change to table format
Client prefers to choose which patient to send email to instead of automated sending of email

## Slide 23
UT 1 Feedback
Rename Regularity field to Frequency of Screening (In Years) for easy understanding
Changes Made

## Slide 24
UT 1 Feedback
Top-K function to rename as "Ranking" for easy understanding
List all results in a ranked list instead of selecting “K” value
Changes Made

## Slide 25
UT 1 Feedback
Confusing naming
Changes Made

## Slide 26
X-FACTOR
Midterm
5 users using the application
Final
8 users with at least 5 interaction with the system per day

## Slide 27
Have a better understanding on how technology can help my client have a better view of their business performance
Sean
Gain more knowledge on UI development and improve communication skills
nicole
Learn to conduct UAT effectively to collect users feedback, analyse the feedback and devise solution catered to their needs
Shu yan
Manage team and schedule effectively to deliver product on time
Kaixin
Learning Outcome
Apply knowledge of design processes and translate business problems into application functions
Nabilah

## Slide 28
Thank you

## Slide 29
Change Management
Project Management